Faculty of Engineering and Applied Science

ENGR 4940U Capstone Systems Design for ECSE I

# Collaborative Requirements Elicitation and Prioritization for Smart City Services

Team Members

| First name | Last name | Student Id |
| --- | --- | --- |
| Hanum | Magaji | 100829979 |
| Kanishk | Ghai | 100815261 |
| Owais | AbdurRahman | 100879105 |

Faculty Advisor: Dr. Sanaa Alwidian

Capstone Coordinator (Fall 2025): Dr. Q. Mahmoud

# Table Of Contents

1. Project Identification	4

2. Background and Research Review	4

Common Prioritization / Elicitation Frameworks & Their Trade-offs	6

3. Design Process	8

3.1. Flow of Activities, Actions, and Tasks	8

3.1.1. Planning and Analysis	8

3.1.2. System Design	8

3.1.3. Implementation	8

3.1.4. Testing and Quality Assurance	8

3.1.5. Deployment and Evaluation:	8

3.2. Work Products Identification	9

3.3. Quality Assurance	9

3.4. Project Tracking and Control	9

3.5. Stakeholder Involvement	9

3.6. Team Organization and Roles	9

4. Scenarios and Use Cases	10

5. Stakeholder Requirements and Traceability Matrix	12

6. Definition of Acceptance Tests	14

7. Project Plan	15

Semester 1 – Research, Design, and Initial Development	15

Semester 2 – Development, Integration, Testing, and Final Delivery	16

8. Contribution Matrix	17

9. References	17

# Project Identification

Many municipalities struggle to define and prioritize the needs for smart city services like e-permitting systems, transit tracking, and civic engagement platforms. These issues often arise from limited involvement of stakeholders, conflicting priorities, and a lack of tools for organized collaboration. Traditional ways of gathering input tend to be chaotic and do not capture the varied views of community members. Additionally, they rarely use artificial intelligence to effectively evaluate and rank stakeholder needs. As a result, smart city projects can become inefficient, misaligned with public goals, and less effective than planned. There is an increasing demand for a collaborative, AI-powered platform that encourages inclusive participation, organizes stakeholder input, and assists decision-makers in prioritizing requirements that genuinely reflect community needs.

# Background and Research Review

It is critical to quickly understand the domain and prioritize requirements effectively. Various frameworks support this process, each with trade-offs. MoSCoW categorizes requirements into Must, Should, Could, and Won’t, offering simplicity and stakeholder alignment but limited fine-grained ordering. The Kano Model emphasizes customer satisfaction, distinguishing basic, performance, and delighting features, though it requires extensive data. Quantitative methods like RICE or weighted scoring provide objective trade-offs but rely on accurate estimates. Stakeholder voting methods reveal preferences democratically but may be influenced by politics, while prototyping and use-case simulations help validate user needs at the cost of time and resources. Awareness of these approaches helps teams choose methods that balance efficiency, accuracy, and stakeholder engagement.

| Tool | Key Features Relevant to my Project | Limitations / What They Don’t Usually Do |
| --- | --- | --- |
| Jama Connect[6] | - Live traceability across requirements, test, etc. - Collaborate, review, versioning. - Recently added NLP[11] / “Advisor” features to analyze requirement text quality (for example, detecting ambiguous statements or compliance with standards like INCOSE/EARS). - Integration with other tools (Jira, etc.). | - Less emphasis on automatically clustering stakeholder‐input in free text form. - Goal modeling / KAOS[9] / i* visual frameworks are not primary features. - Prioritization tends to rely on human weighting / stakeholder review rather than fully automated ranking among conflicting requests. |
| IBM DOORS / DOORS Next[7] | - Strong for large, regulated environments. Good for traceability, compliance, structured requirements, versioning. - Supports graphs / relationship views among requirements. - Ability to manage requirements hierarchies. | - UI / modern collaboration tends to be less flexible than newer SaaS tools. - Less focus on NLP[11] to cluster or analyze free‐text requirements, less automatic conflict detection. - Probably expensive / complex to set up. |
| Modern Requirements4DevOps[8] | - Built into Azure DevOps; generates requirements documents, diagrams, mockups; strong traceability; review workflows; versioning / baselining. - Recently added “Copilot4DevOps” which uses AI assistance for gathering, authoring requirements. - Good fit if your project or organization uses Azure DevOps or wants tight DevOps integration. | - The AI/“copilot” features are likely less mature when it comes to clustering many stakeholder inputs and resolving conflicting phrasing. - Goal modelling frameworks (KAOS[9] / i*, etc.) may not be built in or supported in standard form. - Visual modelling often limited to mockups, use case diagrams, etc., rather than formal goal models. |

## Common Prioritization / Elicitation Frameworks & Their Trade-offs

Aside from software, the methods used to elicit and prioritize matter a lot; often the choice of method + tool makes more difference than the tool itself.

| Method / Framework | What It Is / How It Works | Pros | Downsides |
| --- | --- | --- | --- |
| MoSCoW[1] (Must / Should / Could / Won’t) | Classify requirements into those categories. Helps define a minimum viable baseline (MUSTs) and negotiate. | Simple; good for stakeholder alignment; helps manage expectations; works well in early planning / when you need fast decisions. | Subjective; categories can blur; many things end up in "must have" by politics; doesn’t give fine-grained ordering within categories; “won’t have” ambiguous; may not scale well. |
| Kano Model[2] | Classifies requirements by how they affect customer satisfaction (e.g. basic, performance, delighters) via customer surveys etc. | Helps prioritize what impacts user satisfaction; helps find features that can delight; distinguishes “must” vs “nice”; good for UX focus. | Needs data; time consuming; gathering customer inputs can be expensive; can be hard to interpret; sometimes features classified in Kano may not map cleanly to technical cost or risk. |
| RICE Weighted Scoring[3] | Quantitative scoring: e.g. Reach * Impact * Confidence / Effort etc; or applying weights to different criteria (risk, cost, user value) | More objective; helps with trade-offs; good when many candidate features; explicit trade-off visibility; helps reduce bias. | Requires good estimates (which may be hard or uncertain); disagreements possible on weights; sometimes false sense of precision; may be overhead; stakeholders may resist numeric scoring. |
| 100-Dollar Method / “Stakeholder Voting / Bucketing”[4] | Stakeholders get “votes” or “currency” to distribute among requirements, to express their priorities. | Democratic; helps reveal stakeholder’s real preferences; helps avoid top-down bias; relatively intuitive. | Voting often influenced by politics / loud voices; may neglect dependencies / technical constraints; doesn’t always yield coherent order if weights / votes diverge widely. |
| Prototyping / Use Cases / Scenarios for elicitation | Build sample use cases, mockups, simulate workflows to elicit missing requirements, clarify what is needed. | Very helpful for ensuring requirements reflect actual user needs; catches misunderstandings early; good for user-facing features. | Time & cost; prototypes may mislead if misinterpreted; stakeholders may focus on implementation details rather than needs; need design resources. |

After conducting some research, we came across a number of softwares that are used for requirements gathering and prioritization. One such software is UNICOM’s Focal Point[5], which presents itself as a software used for capturing business objectives with close input from stakeholders. Two more softwares we found were Jama[6] (mainly in defense, tech/electronics, and medical), and CaseComplete[10] (more on the software pipeline side). All three of these softwares are solid options and relatively big players in their respective sectors. Some shared pros between all of them are:

- The ability to work closely with the stakeholders

- Extensive modelling capabilities (use cases, UML diagrams, etc)

- Solid priority structuring features

- Clear displays so no room for confusion once things are modelled

However, there are some drawbacks or limitations as well. For example:

- Some of these softwares are limited in communication features

- Many are optimized for purely software related workflows and do not work as well with other things (like smart city projects)

- The lack of certain features to fine tune requirements even more

- The lack of AI-based features to speed up requirements gathering, pick up if something was missed, and help with prioritization

# Design Process

The development of the collaborative requirements elicitation platform will follow an iterative and incremental design process based on Agile principles, adapted for the academic capstone context. This approach enables continuous stakeholder feedback integration and allows for flexibility in responding to emerging insights during development. As of right now, the stakeholders are identified as the members of any team or corporation using the software for requirements gathering and prioritization.

The project lifecycle consists of five major phases: Requirements Definition, System Design, Implementation, Testing and Validation, and Deployment Preparation.

Phase 1: Requirements Definition (Weeks 1-3) involves comprehensive stakeholder analysis, functional and non-functional requirements specification, and establishment of success criteria. This phase culminates in the delivery of Report #1.

Phase 2: System Design (Weeks 4-7) encompasses architectural design, database schema design, user interface mockups, and AI/NLP pipeline design. The team will produce detailed design documents including system architecture diagrams, data flow diagrams, and API specifications.

Phase 3: Implementation (Weeks 8-20) follows a sprint-based approach with two-week iterations. Each sprint includes development of specific features, unit testing, and integration testing. The implementation phase is divided into frontend development, backend API development, NLP engine development, and integration components.

Phase 4: Testing and Validation (Weeks 18-24) overlaps with late-stage implementation and includes system testing, user acceptance testing with stakeholders, performance testing, and security assessment.

Phase 5: Deployment Preparation (Weeks 25-26) focuses on documentation finalization, deployment configuration, and final presentation preparation.

## Work Products Identification

Each phase will generate key deliverables, including requirement specifications, system architecture diagrams, interface prototypes, source code, testing documentation, and a final deployment package. These artifacts will be reviewed and approved before progressing to the next phase.

## Quality Assurance

Quality will be maintained through peer reviews, advisor evaluations, and iterative testing. Version control and testing tools will be used to detect errors early, while usability assessments will confirm that the platform meets stakeholder expectations.

## Project Tracking and Control

Progress will be managed through weekly meetings, milestone reviews, and a shared project management tool (e.g., Jira or Trello). Any deviations from schedule or quality standards will be addressed promptly through corrective measures.

## Stakeholder Involvement

Stakeholders such as municipal representatives, potential users, and the faculty advisor will be engaged throughout the process. Their input will guide requirements definition, prototype testing, and final evaluation to ensure the system aligns with real-world needs.

## Team Organization and Roles

The project team consists of three members who will share responsibilities equally across all phases. Tasks will be distributed based on expertise and workload balance:

- Technical Development Lead: Handles backend development and AI/NLP[11] integration.

- Design and Interface Lead: Focuses on front-end design and user experience.

- Project Coordination and Quality Lead: Oversees documentation, testing, and stakeholder communication.
 Team members will collaborate closely through regular meetings, shared documentation, and version control to ensure consistent progress and equal contribution.

# Scenarios and Use Cases

Nearly all system design begins with capturing scenarios and use cases that define functional requirements and guide acceptance testing. The following table outlines the key use cases:

| Use Case Name | Primary Actors | Goal/Description | Preconditions | Main Flow of Events | Postconditions | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| Submit Requirement | City official, citizen, stakeholder | Submit new ideas or requirements for a smart city service in natural language | User is logged in and authenticated | 1. User logs in. 2. Enters requirement text. 3. Submits input for processing. | Requirement stored and visible in system database. | - System accepts and stores input. - Input linked to correct user profile. |
| Ai Requirement Clustering | System (AI Engine) | Automatically group similar or related requirements using NLP[11] clustering | Multiple requirements are submitted | 1. AI analyzes stored inputs. 2. Groups similar requirements. 3. Flags potential overlaps. | Clusters of related requirements created. | - AI groups related inputs accurately. - Overlapping requirements identified. |
| Requirement Prioritization | All stakeholders | Collaboratively prioritize gathered requirements using ranking tools (e.g., MoSCoW[1]) | Requirements are clustered and ready for review | 1. Users review clustered requirements. 2. Rank or vote on importance. 3. System compiles priority scores. | Prioritized list of requirements generated. | -Requirements can be ranked and reordered. -Consensus results displayed. |
| Comment and Discussion | All stakeholders | Allow users to comment on or discuss submitted requirements | Requirements have been submitted | 1. User selects a requirement. 2. Adds a comment or suggestion. 3. System stores the comment. | Comments linked to requirements for review. | -Comments saved successfully. -Discussion visible to all stakeholders. |
| Generate Summary Report | Project manager, user | Generate a simple text-based summary of all clustered and prioritized requirements | Requirements have been clustered and prioritized | 1. User selects “Generate Report.” 2. System compiles requirement data. 3. Summary report displayed/downloaded. | Summary file generated for reference. | - Report includes clustered and prioritized data. - Data formatted correctly. |

# Stakeholder Requirements and Traceability Matrix

Capturing stakeholder requirements carefully is key to building a platform that meets community and city needs. For this project, we gathered input from city planners, residents, and service managers using surveys, interviews, use cases, and prototypes. Each input was turned into clear, measurable requirements, like handling 1,000 user submissions per hour or clustering similar inputs with at least 85% accuracy. These requirements are then tracked in a traceability matrix, linking them to design features, AI/NLP[11] modules, prioritization methods (like MoSCoW[1] or AI-assisted ranking), and tests. This ensures every stakeholder need is followed from design through to the final system.

| Stakeholder Requirement | Engineering Requirement | Design Feature / Module | Verification / Test Method |
| --- | --- | --- | --- |
| Citizens want to submit service requests easily via a web platform. | The platform must support at least 1,000 concurrent submissions per hour with <2s response time. | Web-based multi-user input module | Load testing with simulated 1,000 concurrent users |
| City planners need similar requests to be grouped automatically. | AI/NLP[11] engine must cluster stakeholder inputs with ≥85% accuracy. | NLP[11] clustering engine using Gensim | Compare AI clusters to manually labeled dataset; calculate accuracy |
| Stakeholders want conflicting requirements identified. | System must flag conflicts between inputs with ≥90% detection accuracy. | Conflict detection module in AI engine | Test with known conflicting inputs and measure detection rate |
| City managers want priorities assigned to each requirement. | Requirements prioritized using MoSCoW[1] and AI-assisted ranking; top 10% highlighted. | Prioritization dashboard with AI suggestions | Verify prioritization order matches expected MoSCoW[1] categories in sample inputs |
| Planners want visual representations of goals and dependencies. | Visual modeling must display KAOS[9]/i* diagrams for all stakeholder goals. | Goal visualization module | Inspect diagrams for completeness; confirm all stakeholder goals represented |
| Integration with existing tracking systems (e.g., Jira, GitHub). | Platform must export requirements and status updates to Jira[6]/GitHub via API. | Integration module | Test successful data export and synchronization with Jira[6]/GitHub |
| Citizens want easy-to-understand feedback on submitted requests. | Platform displays status updates for requests within 24 hours of processing. | Feedback module with notification system | Submit sample requests and verify status updates are delivered on time |

# Definition of Acceptance Tests

Acceptance tests are used to verify that the platform meets all stakeholder requirements and performs as expected. For this project, tests will be designed to check both functional and non-functional requirements. Examples include:

  - Submission Handling: Verify the platform can process at least 1,000 concurrent user requests with response times under 2 seconds.

  - Requirement Clustering: Confirm the AI/NLP engine groups similar stakeholder inputs with at least 85% accuracy.

  - Conflict Detection: Ensure conflicting requirements are correctly flagged in at least 90% of test cases.

  - Prioritization: Check that requirements are ranked according to MoSCoW categories and AI-assisted suggestions.

  - Goal Visualization: Validate that all stakeholder goals are displayed accurately.

  - Integration: Test successful export and synchronization of requirements with Jira or GitHub.

  - Feedback: Confirm that stakeholders receive status updates for their submissions within 24 hours.

# Project Plan

This section presents a comprehensive project plan covering both Fall 2025 and Winter 2026 semesters. The plan includes major milestones, task breakdown, resource allocation, and risk management strategies.

### 7.1 Project Timeline Overview

The capstone project spans 26 weeks across two academic semesters:

- Fall 2025 (Weeks 1-13): Requirements analysis, system design, initial implementation

- Winter 2026 (Weeks 14-26): Core implementation, testing, deployment, and final presentation

### 7.2 Fall 2025 Semester Plan

Weeks 1-3: Project Initiation and Requirements Definition

- Week 1: Team formation, project kick-off meeting with faculty advisor

- Week 1-2: Literature review and background research

- Week 2-3: Stakeholder analysis and requirements elicitation

- Week 3: Started working on Report #1

Weeks 4-7: System Architecture and Design

- Week 4: Define system architecture (client-server, microservices evaluation)

- Week 5: Study for Midterms

- Week 5-6: UI/UX mockups and user flow diagrams

- Week 6-7: NLP pipeline design and algorithm selection

- Week 7: Further study on NLP pipeline design and implementation

Weeks 8-13: Initial Implementation Phase

- Week 8-9: Development environment setup, repository configuration, CI/CD pipeline

- Week 9-10: Backend API development (user management, requirement submission)

- Week 10-11: Database implementation and ORM configuration

- Week 11-12: Frontend development (submission forms, basic dashboard)

- Week 12-13: NLP prototype implementation (topic modeling with LDA)

- Week 13: Sprint retrospective and semester wrap-up

### 7.3 Winter 2026 Semester Plan

Weeks 14-17: Core Feature Implementation

- Week 14-15: Advanced NLP implementation (semantic similarity, clustering refinement)

- Week 15-16: Requirements clustering interface development

- Week 16-17: MoSCoW prioritization feature implementation

- Week 17: Integration testing for core features

Weeks 18-21: Advanced Features and Integration

- Week 18-19: KAOS goal modeling implementation

- Week 19-20: GitHub integration development

- Week 20: Jira integration development

- Week 21: Analytics and reporting features

Weeks 22-24: Testing and Quality Assurance

- Week 22: System testing and bug fixes

- Week 23: User acceptance testing with stakeholders

- Week 23-24: Performance optimization and security hardening

- Week 24: Accessibility compliance verification

Weeks 25-26: Documentation and Finalization

- Week 25: Technical documentation completion

- Week 25: User manual and deployment guide preparation

- Week 25-26: Report #3 (Final Report) writing

- Week 26: Final presentation preparation and rehearsal

- Week 26: Final demonstration and presentation

# Contribution Matrix

| Task | People |  |  |
| --- | --- | --- | --- |
|  | Hanum Magaji | Kanishk Ghai | Owais AbdurRahman |
| Section 1 | 33% | 33% | 33% |
| Section 2 | 33% | 33% | 33% |
| Section 3 | 33% | 33% | 33% |
| Section 4 | 33% | 33% | 33% |
| Section 5 | 33% | 33% | 33% |
| Section 6 | 33% | 33% | 33% |
| Section 7 | 33% | 33% | 33% |

# References

[1] ProductPlan, “What is MoSCoW Prioritization? | Overview of the MoSCoW Method,” ProductPlan, Jul. 22, 2025. https://www.productplan.com/glossary/moscow-prioritization/

[2] ProductPlan, “What is the Kano Model? | Definition and Overview of Kano,” ProductPlan, Jul. 08, 2025. https://www.productplan.com/glossary/kano-model/

[3] ProductPlan, “RICE Scoring Model | Prioritization Method Overview,” ProductPlan, Nov. 22, 2024. https://www.productplan.com/glossary/rice-scoring-model/

[4] “100 Dollar Test Prioritization: Definition, examples, and applications | LaunchNotes.” https://www.launchnotes.com/glossary/100-dollar-test-prioritization-in-product-management-and-operations

[5] “Focal PointTM,” UNICOM Systems, Inc. https://www.unicomsi.com/products/focal-point/

[6] Jama Software, “JaMA Connect | Collaboration Tool | SAAS Requirements Management,” Jama Software, Aug. 11, 2025. https://www.jamasoftware.com/platform/jama-connect/

[7] “IBM Engineering Requirements DOORS.” https://www.ibm.com/products/requirements-management

[8] “Requirements Management Tools - Modern Requirements,” Modern Requirements, Sep. 25, 2025. https://www.modernrequirements.com/products/modern-requirements4devops/

[9] Wikipedia contributors, “KAOS (software development),” Wikipedia, Feb. 05, 2023. https://en.wikipedia.org/wiki/KAOS_(software_development)

[10] “CaseComplete,” CaseComplete. https://casecomplete.com/

[11] DeepLearning.AI, “Natural Language Processing (NLP) [A complete guide],” DeepLearning.AI, Jan. 11, 2023. https://www.deeplearning.ai/resources/natural-language-processing/